## Slide 1
SOFTWARE QUALITY ASSURANCE PLAN
Doctor Appointment Booking System
Prepared in accordance with the IEEE 730:2014 Standard for Software Quality Assurance Processes
Course: Software Quality Engineering Project: Group Project
Submitted by: M Abdul Rafay (FL23791) • Nazish Khan (FL23843) • M Ali Atif (FL23824)
Instructor: Dr. Sumaira Nazir Class: BS(SE) AFT Date: 21 May 2026
National University of Modern Languages | Faculty of Engineering and Computing | Department of Software Engineering

## Slide 2
Agenda
01
Introduction & Project Overview
02
System Modules & Stakeholders
03
Requirements: Functional & Non-Functional
04
Quality Assurance Management
05
QA Activities, Reviews & V&V
06
Testing Strategy
07
Defect Management
08
Configuration, Risk & Metrics
Software Quality Assurance Plan | Doctor Appointment Booking System
2

## Slide 3
1. Introduction
Purpose and scope of this Software Quality Assurance Plan
Purpose
This SQAP describes how the development team will ensure the Doctor Appointment Booking System is built correctly and meets required quality standards before release. It covers all quality-related activities: requirement reviews, design reviews, testing, and defect management — prepared in accordance with IEEE 730:2014.
Scope
Applies to the complete web-based application supporting three user types — patients, doctors, and administrators — across all development phases from requirement gathering through final deployment.
Patient Module
Doctor Module
Admin Module
Software Quality Assurance Plan | Doctor Appointment Booking System
3

## Slide 4
2. Project Overview
The Doctor Appointment Booking System replaces the traditional, in-person scheduling process with a fast, convenient online alternative — allowing patients to search for available doctors and book appointments from home.
Objectives
Provide patients a simple online way to book appointments
Reduce the manual workload of appointment management
Give doctors a convenient way to manage daily schedules
Maintain organized digital records of all appointments
Technology Stack
Frontend
React.js
Backend
Node.js & Express.js
Database
MongoDB
Version Control
Git & GitHub
Software Quality Assurance Plan | Doctor Appointment Booking System
4

## Slide 5
System Modules
Three user-facing modules, each with a distinct role
Patient Module
Register and log in to the system
Search doctors by name or specialization
Book an appointment with a doctor
View current appointment status
Doctor Module
Log in to the system
View incoming appointment requests
Approve or reject requests
Manage personal schedule
Admin Module
Add, update, or remove doctor profiles
Manage patient accounts
Monitor all appointments
Maintain overall system records
Software Quality Assurance Plan | Doctor Appointment Booking System
5

## Slide 6
Project Stakeholders
Patients
Book appointments and check appointment status
Doctors
Manage appointments and personal schedules
Administrator
Manage users and monitor system activity
Development Team
Build and maintain the system
Software Quality Assurance Plan | Doctor Appointment Booking System
6

## Slide 7
3.1 Functional Requirements
What the system must do — written in standard “shall” format
FR-01
User Registration
Create an account with name, email, and password
FR-02
User Login
Verify credentials before granting access
FR-03
Doctor Search
Search doctors by name or specialization
FR-04
Appointment Booking
Select doctor, choose time slot, confirm booking
FR-05
Appointment Status
View pending, approved, or rejected status
FR-06
Doctor Approval Flow
Doctors review and approve or reject requests
FR-07
Doctor Management
Admin adds, updates, or removes doctor profiles
FR-08
User Management
Admin views and manages patient accounts
Software Quality Assurance Plan | Doctor Appointment Booking System
7

## Slide 8
3.2 Non-Functional Requirements
Measurable quality standards the system must meet
Performance
≤ 3s response time
for 95% of interactions
Reliability
≥ 99%
monthly uptime
Security
Encrypted
passwords, 24h session expiry
Usability
No guidance needed
for new users to book
Availability
24 / 7
≤ 2h planned maintenance / month
Scalability
500+
concurrent users, no degradation
Maintainability
≤ 48h
to resolve a critical bug
Software Quality Assurance Plan | Doctor Appointment Booking System
8

## Slide 9
4. Quality Assurance Management
Aligned with the IEEE 730:2014 standard
Quality Objectives
95% of identified defects resolved before final release
Test cases cover at least 85% of functional requirements
90% of executed test cases pass during system testing
85% of UAT participants rate the system satisfactory
No critical security vulnerabilities at final release
Roles & Responsibilities
Role | Responsibilities
Project Manager | Plan activities, monitor progress, ensure SQAP is followed
Development Team | Write code, implement requirements, fix defects
QA Team | Conduct reviews and audits, verify compliance
Testing Team | Write test cases, execute tests, track defects
Software Quality Assurance Plan | Doctor Appointment Booking System
9

## Slide 10
5. QA Activities
Quality is verified at every stage of the development lifecycle
Requirements
Design
Development
Code Review
Testing
Deployment
Maintenance
Defect found → returns to Development
Requirement Reviews
Checked for completeness, clarity, and freedom from contradiction before development begins.
Design Reviews
System design reviewed before coding to catch flaws while still inexpensive to fix.
Code Reviews
Peer review of code; catches over 60% of defects before formal testing begins.
Testing & Audits
Unit, integration, system, and UAT testing, followed by an end-of-phase quality audit.
Software Quality Assurance Plan | Doctor Appointment Booking System
10

## Slide 11
7. Verification & Validation
Two complementary questions asked throughout development
Verification
“Are we building the product right?”
Reviewing requirement documents for completeness
Reviewing design documents before implementation
Inspecting source code against coding standards
Reviewing test plans before execution
Validation
“Are we building the right product?”
Functional testing of all system features
System testing of the complete application
User Acceptance Testing with real users
Software Quality Assurance Plan | Doctor Appointment Booking System
11

## Slide 12
8. Software Testing Strategy
Testing progresses from individual components to the complete system
01
Unit Testing
Each module is verified in isolation to confirm it works correctly on its own.
02
Integration Testing
Checks that connected modules interact correctly, e.g. patient booking reaching the doctor.
03
System Testing
Validates the complete application against functional and non-functional requirements.
04
User Acceptance Testing
Real users perform tasks; the system passes if 85%+ rate it satisfactory.
Sample Unit Test Cases
ID | Module | Description | Expected Output
UT-01 | Login | Valid login attempt | User logged in, taken to dashboard
UT-03 | Registration | New user registration | Account created and saved in DB
UT-04 | Appointment | Book appointment | Appointment saved in the database
Software Quality Assurance Plan | Doctor Appointment Booking System
12

## Slide 13
9. Defect Management
A defect is any problem that causes the system to behave incorrectly
Identify
Report
Assign
Fix
Retest
Close
Fails retest → returns to Fix
Defect Severity Levels
Critical
System crashes or a major feature is completely broken
Major
A feature does not work correctly but the system still runs
Minor
A small issue that does not affect main functionality
Trivial
A cosmetic issue such as spelling or alignment
Software Quality Assurance Plan | Doctor Appointment Booking System
13

## Slide 14
10–11. Configuration & Risk Management
Configuration Management
Version Control
Git and GitHub manage all source code versions with descriptive commits.
Change Management
Requirement or code changes require project manager approval.
Release Management
Each release is tagged in GitHub for rollback if needed.
Backup Management
Database and project files are backed up daily.
Risk Register
Risk | Impact | Prob.
Requirements change during development | High | Med
Development takes longer than planned | Medium | Med
Security weaknesses in the system | High | Low
System fails or crashes | High | Low
Important data gets lost | High | Low
Mitigation: regular stakeholder meetings, weekly progress reviews, secure coding practices, and daily backups.
Software Quality Assurance Plan | Doctor Appointment Booking System
14

## Slide 15
12–13. Quality Metrics & Tools
Measurements tracked throughout development and testing
< 2
Defect Density
Defects per module
≥ 95%
Defect Resolution Rate
Defects successfully fixed
≥ 85%
Test Coverage
Requirements covered by tests
≥ 90%
Test Pass Rate
Test cases passing
≥ 85%
User Satisfaction
UAT participants satisfied
Tools & Technologies
React.js
Frontend
Node.js / Express
Backend
MongoDB
Database
Git & GitHub
Version Control
VS Code
Code Editor
Vercel
Deployment
Repository: github.com/git-rafaykhan/doctor-oppointment-booking
Software Quality Assurance Plan | Doctor Appointment Booking System
15

## Slide 16
14. Conclusion
This Software Quality Assurance Plan covers all quality-related activities for the Doctor Appointment Booking System — requirement analysis, testing strategy, defect management, configuration management, risk management, and quality metrics — prepared in accordance with IEEE 730:2014.
By following this plan, the team ensures the system is tested properly, defects are resolved on time, and the final product meets the needs of patients, doctors, and administrators — delivered as a reliable, secure, and user-friendly product.
Thank you